# SquadVault – Implementation Readiness Package (IRP)

From Canonical Documentation to Working MVP (v1.0)

Audience: Founder, Engineers, Contractors, Technical Advisors
Purpose: Translate canonical documentation into an executable build plan
Status: Active – Build Phase

# 1. Purpose & Guardrails

This document ensures SquadVault is built in the correct order, without violating architectural or ethical constraints. No features outside the MVP Scope Lock are permitted.

# 2. Recommended Build Order

Phase 1 – Core Foundations:
- Group & member identity
- MemoryEvent storage (append-only)
- Artifact persistence & versioning

Phase 2 – Narrative Core:
- Tone Engine™
- Narrative Assembly Pipeline
- Safety & validation

Phase 3 – Fantasy Football Module:
- League & season schemas
- Draft and matchup ingestion
- Weekly recap generation

Phase 4 – Control & Monetization:
- Human approval workflows
- Commissioner dashboard
- Monetization trigger surfacing

# 3. MVP Definition of Done

The MVP is complete when a real fantasy league can ingest data, generate a weekly recap, require human approval, store artifacts, and retrieve historical narratives across weeks.

# 4. What Not to Build Yet

Explicitly deferred:
- Analytics & projections
- Live scoring
- Autonomous publishing
- Notifications automation

# 5. Known Risks & Mitigations

Risks include late data ingestion and LLM variance. Mitigations include conservative defaults, regeneration, and strict versioning.

# 6. Required Reading

All contributors must read:
- Core Engine Technical Specification
- Fantasy Football Module Technical Specification
- Platform Guardrails
- Data Ethics & Trust Memo